

React App

**Primary contact**

Kate Kholova

Title

Godel Technologies Europe

27th Floor

City Tower

Piccadilly Plaza

Manchester

M1 4BT

Tel: 0161

Mobile:

E-mail:

[www.godeltech.com](http://www.godeltech.com)

Project Information

|  |  |  |
| --- | --- | --- |
| Customer’s Name | Development Type | Project Name |
|  |  |  |

Project Contacts

|  |  |  |  |
| --- | --- | --- | --- |
| No | Name, Position | Phone, Email | Responsibilities |
|  | Xxxx xxxx, Project Manager | 0161 219  xxxx@godeltech.com | Responsible for day-to-day coordination of project tasks and achieving client objectives, timelines, and deliverables. |
|  | Elena Polubochko, Operations Director | 0161 219 8105  e.polubochko@godeltech.com |  |

Revision History

|  |  |  |  |
| --- | --- | --- | --- |
| No | Description | Author | Date |
| 1. | Document created | K.Kholova | 12/17/2018 |
| 2. | Document reviewed |  |  |
| 3. | Document signed-off |  |  |

Table of Contents

[1 Builds Released 3](#_Toc306801849)

[2 Testing Process Description 3](#_Toc306801850)

[3 Summary 3](#_Toc306801851)

[4 Testing Time 3](#_Toc306801852)

[5 Quality Progression Over Period 3](#_Toc306801853)

[6 List of New Bugs Submitted 3](#_Toc306801854)

[7 Overall Bug Status 3](#_Toc306801855)

[8 Overall Bug Status Progression 3](#_Toc306801856)

[9 Recommendation 3](#_Toc306801857)

[10 Issues 3](#_Toc306801858)

1. Builds Released

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | Build ID | Brief Description | Date of Release | Released By | Released To |
|  | 1 | 2.2.05 | 12/17/2018 |  |  |

1. Testing Process Description

Application was tested on Windows 10 Pro using Google Chrome 71.0.3578.98 . Smoke test and Critical Path were performed manually according to document PracticeChecklist&TestCase.xlsx

1. Summary

The application “React App” build 2.2.05 was installed successfully on Windows platform. We have run all 114 test cases that was planned. Smoke test is passed. The most of fixed bugs were verified successfully. There is a tendency to progress in application quality as there much less new bugs than in previous build, while the number of fixed and verified bugs has increased. The majority of bugs are of minor and medium severity, while only three critical bugs where found.

In Scope: functional testing according to test-cases:

1. Sign Up page
2. Sign In page
3. Dashboard page
4. Edit profile page
5. Log out page
6. Search page
7. Help page
8. Testing Time

|  |  |  |  |
| --- | --- | --- | --- |
| Build ID | Test Type | Duration | Notes |
| 2.2.05 | SMOKE TEST | 7 hours |  |
| CRITICAL PATH TEST | 5 hours |  |

1. Quality Progression Over Period

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Build ID | Amount of Bugs | Critical | Major | Medium | Minor |
| 2.2.05 | 35 | 4 | 6 | 16 | 9 |

1. List of New Bugs Submitted

Here is the list of new bugs found over the period of time. It’s sorted in accordance with error severity.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | Build ID | Bug ID | Short Description | Priority | Severity |
|  | 2.2.05 | 35 | The status of the user changes on UI only before page reloaded | normal | medium |
|  | 2.2.05 | 24 | Child category could be chosen with Parent category it not belong to. | low | medium |
|  | 2.2.05 | 9 | No possibility to sign in if username or email is longer than 14 symbols | ASAP | Critical |

1. Overall Bug Status

The table contains overall tasks and errors statistic for the React App. reported in the TFS. The first column contains statuses of bugs description. Other column titles describe severity (critical, major, medium and minor).

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Status | Amount of Bugs | Critical | Major | Medium | Minor |
| OPEN | 10 | 0 | 1 | 6 | 3 |
| FIXED | 15 | 2 | 0 | 9 | 4 |
| VERIFIED | 10 | 1 | 4 | 2 | 3 |
| DECLINED | 0 | 0 | 0 | 0 | 0 |
| TOTAL | 35 |  |  |  |  |

1. Overall Bug Status Progression

The chart is built over status of bugs in accordance with its severity

The chart of quantity of bugs in every separate module

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Module** | **Amount of Bugs** | **Critical** | **Major** | **Medium** | **Minor** |
| Admin.Page | 1 | 0 | 0 | 0 | 1 |
| Buyer page | 1 | 0 | 0 | 1 | 0 |
| Edit Profile page | 10 | 0 | 1 | 6 | 3 |
| Search Page | 7 | 0 | 3 | 4 | 0 |
| Sign In page | 5 | 3 | 0 | 1 | 1 |
| Help page | 3 | 0 | 0 | 0 | 3 |
| Reset button | 1 | 0 | 0 | 1 | 0 |
| Seller page | 1 | 0 | 0 | 0 | 1 |
| Sign Up page | 6 | 0 | 1 | 4 | 1 |
| TOTAL | 35 |  |  |  |  |

1. Recommendation

Recommended to pay to validations of forms on ‘Sign in’, ‘Sign up and ‘Edit profile’ pages , as for now the majority of bugs of different severity are connected with these modules. Including critical bugs that are all on a ‘Sing in’ page.

Also there are some minor defects in HTML/CSS coding that leads to unappropriated view of the UI in some places, especially product cards.

There are no bugs that block some functionalities from further testing. So that this build is ready to the release.